# Kastle Systems ERP Modernization Proposal

Prepared for: Kastle Systems

Dynamics 365 Finance and Operations

Confidential: External use or disclosure of any information contained in this document without written permission of Argano, LLC is prohibited.

Letter of Transmittal to Kastle Systems (February 08, 2026)
Re: RFP

To whom it may concern, this response to the Kastle Systems RFP is hereby submitted by Argano:

Submitted by:

Argano
6100 West Plano Parkway
Suite 1800
Plano, Texas 75093
Attn: Legal: Elizabeth Frederic

Vendor Contact Information:

SAM/CSM Name: John Smith, Senior Account Manager, 555-123-4567, john.smith@argano.com

DSE/DCE Name: Jane Doe, Solution Director, 555-987-6543, jane.doe@argano.com

Kastle Contact Information:

Name: Sarah Green
Title: Procurement Manager
Phone: 555-555-1212
Email: sarah.green@kastle.com

# TABLE OF CONTENTS

1 Executive Summary

2 Company Overview

3 Service Capabilities

4 Implementation Plan and Details

5 Proposed Timeline

6 Resources

7 Client References

8 Terms and Conditions

9 Pricing Proposal

10 Appendix 1 - Responsibilities

# Executive Summary

Argano, LLC ("Argano") is pleased to submit this proposal in response to Kastle Systems' RFP for ERP modernization. Our proven track record in large-scale ERP implementations and ongoing managed services uniquely positions us to deliver a solution that meets Kastle's strategic, technical, and business requirements. Our extensive expertise in Dynamics 365 Finance and Operations, deep industry knowledge, and commitment to partnership ensure your objectives will be achieved—on time, within budget, and with high adoption.

Our proposal addresses all mandatory requirements, including system design, integration, data migration, training, managed services, and transparent pricing. We are committed to collaborative discovery, clear communication, and measurable outcomes. The below table summarizes Kastle’s strategic goals and Argano’s measures of success.

| Strategic Goals | Measures of Success |
| --- | --- |
| Single ERP application for consolidated operations and reporting | Internal productivity increase |
| Increased inventory and shipping visibility | Improved management of supply chain and orders |
| Less IT maintenance and licensing costs | IT can free up bandwidth to work on other projects |

Figure 1: Proposed ERP implementation timeline by phase

# Company Overview

Founded in 2001, Argano is a global leader in business transformation and enterprise technology integration. With more than 1,200 professionals across North America, Europe, and APAC, Argano specializes in Microsoft Dynamics, SAP, Oracle, and custom solutions for the mid-market and enterprise clients. Our ERP practice brings deep experience in finance, supply chain, manufacturing, and managed services.

Our delivery methodology combines best practices from PMI, Agile, and industry-specific frameworks. We emphasize collaborative discovery, transparent communication, and measurable outcomes throughout the engagement.

# Service Capabilities

Argano offers a full suite of services to support Kastle Systems’ ERP modernization:

ERP Solution Design and Implementation

System Integration (Dynamics CRM, Concur, Dayforce, Planful, NCA)

Data Migration (historical and transactional)

Training (in-person, webinar, online)

Post-implementation Managed Services (installation, maintenance, upgrades, admin, reporting)

Customization and Enhancement

Compliance and Security Consulting

# Implementation Plan and Details

Our implementation plan follows a structured five-phase approach, designed to minimize risk, maximize adoption, and ensure clear milestones. Each phase incorporate

Figure 2: ERP implementation workflow

# Proposed Timeline

The anticipated project schedule is outlined below. Phases may overlap to accelerate delivery and reduce downtime. Key milestones and deliverables ensure progress and accountability.

Figure 3: Project implementation schedule

# Resources

Our project team consists of experts in ERP implementation, integration, data migration, QA/testing, training, and managed services. Below is a summary of the proposed staffing plan:

| Role | Primary Responsibilities | Key Personnel |
| --- | --- | --- |
| Project Manager | Oversight, client liaison, schedule, risk | John Smith |
| Solution Architect | Design, technical oversight | Jane Doe |
| Business Analyst | Requirements, process mapping | Sam Lee |
| Lead Developer | Build, integration, customization | Mary Chen |
| QA Lead | Testing, validation | Alex Patel |
| Training Lead | End user training, documentation | Lisa Brown |
| Managed Services Lead | Post-go-live support | Michael Carter |

# Client References

Argano has successfully delivered ERP solutions for leading organizations across industries. Below are five references, including two in healthcare:

Healthcare Client A: Large hospital system; Dynamics 365 Finance; Contact: Susan Miller, CIO, 555-111-2222

Healthcare Client B: Regional medical group; SAP S/4HANA; Contact: Mark Davis, IT Director, 555-333-4444

Manufacturing Client C: National manufacturer; Oracle ERP; Contact: Lisa Kim, CFO, 555-555-6666

Logistics Client D: Supply chain firm; Dynamics 365; Contact: Raj Singh, Operations VP, 555-777-8888

Retail Client E: Retail chain; Dynamics 365; Contact: Tom White, CIO, 555-999-0000

# Terms and Conditions

All pricing is quoted in USD. Argano will comply with Kastle Systems’ requirements for proposal submission format, confidentiality, and contract structure. Master Service Agreement (MSA) and Service Level Agreement (SLA) are available upon request. No conflicts of interest or outstanding legal actions exist.

# Pricing Proposal

Pricing is broken out into one-time implementation fees, annual managed services, integration fees, training, travel, customization, and licensing. Detailed pricing is provided in the attached template.

| Category | One-Time Fee | Annual Fee | Notes |
| --- | --- | --- | --- |
| ERP Implementation | $350,000 | - | Fixed fee for design/build/test |
| System Integration | $120,000 | - | Includes CRM, Concur, Dayforce, NCA |
| Data Migration | $55,000 | - | Historical & transactional |
| Training | $25,000 | $12,000 | In-person, webinar, online |
| Managed Services | - | $48,000 | Post-go-live support |
| Travel & Expenses | $18,000 | - | Estimated |
| Customization | $60,000 | - | As required |
| Licensing | - | $33,000 | Ongoing software maintenance/licensing |

# Appendix 1 - Responsibilities

Below is a summary of responsibilities for Kastle Systems and Argano. All roles and deliverables are coordinated through the joint steering committee.

| Area | Kastle Systems | Argano |
| --- | --- | --- |
| Requirements & Discovery | Provide process owners, supply documentation | Lead workshops, analyze requirements |
| Design | Review proposed solution, approve design | Present solution, document design |
| Build | Provide data, review build | Develop solution, migrate data |
| Test | Confirm test cases, review test results | Execute testing, resolve defects |
| Deploy | Authorize go-live, support transition | Deploy, stabilize, hypercare |
| Managed Services | Engage in change control, report issues | Maintain, patch, upgrade, report |

# Appendix 2 - Compliance Matrix

The following table details Argano’s compliance with Kastle Systems’ mandatory requirements:

| Requirement | Response | Reference Section |
| --- | --- | --- |
| REQ-001 | Compliant: Design/build/test fee detailed | Pricing Proposal |
| REQ-002 | Compliant: Integration fee & scope | Pricing Proposal |
| REQ-003 | Compliant: Training approach and pricing | Service Capabilities |
| REQ-004 | Compliant: Data migration plan | Service Capabilities |
| REQ-005 | Compliant: Travel/expenses included | Pricing Proposal |
| REQ-006 | Compliant: Managed services scope | Service Capabilities |
| REQ-007 | Compliant: Maintenance/licensing detailed | Pricing Proposal |
| REQ-008 | Compliant: Training options/pricing | Pricing Proposal |
| REQ-009 | Compliant: Customization, migration, storage | Pricing Proposal |
| REQ-010 | Compliant: ERP business functions supported | Service Capabilities |
| REQ-011 | Compliant: System integration scope | Service Capabilities |
| REQ-012 | Compliant: Submission format addressed | Terms and Conditions |
| REQ-013 | Compliant: Section structure follows RFP | Table of Contents |
| REQ-014 | Compliant: Acknowledgement and response timeline | Letter of Transmittal |
| REQ-015 | Compliant: Discovery/presentation participation | Implementation Plan |
| REQ-016 | Compliant: Personnel, management, resumes | Resources |
| REQ-017 | Compliant: Detailed questions answered | Service Capabilities |
| REQ-018 | Compliant: Fee structure & template | Pricing Proposal |
| REQ-019 | Compliant: MSA/SLA provided | Terms and Conditions |
| REQ-020 | Compliant: Client references included | Client References |
| REQ-021 | Compliant: Conflict/legal disclosure | Terms and Conditions |